Minutes

MARKLEEVILLE PUBLIC UTILITY DISTRICT

P.O. Box 222

Markleeville, CA. 96120

9:00am December 10th, 2020

Markleeville, CA. 96120

This meeting is being conducted utilizing teleconferencing and electronic means consistent with State of California Executive Order N-29-20.

- Call to Order – The meeting of the Markleeville Public Utility District was called to order at 9:00 am.

Present

Nick Hartzell		MPUD Chairman

Robert Twiss		MPUD Director

John Super			MPUD Director

Wanda Super		MPUD Director

Robert Williams		MPUD Operator

Lloyd Van Doren		MPUD General Manager

Dave Harden		MPUD Engineer

Kimra McAfee		Alpine Watershed Group (AWG) Executive Director

Dane Wadle			California Special District Association (CSDA) (9:00am - 9:20am)

Absent

Marsha Bennett		MPUD Director

- Approval of Minutes from September 10th, 2020

Motion to approve the minutes as presented.

Motion: Robert Twiss		Second: Nick Hartzell

All ayes. Motion carried.

- Approval of Financial Report from September 1st, 2020 - November 30th, 2020

Motion to approved the financial report as presented.

Motion: John Super  		Second: Robert Twiss

All ayes. Motion carried

MPUD Account

Income: 71,359.99

Expenditure: 12,221.41

Ending balance: 139,472.06

Developer Funded Account

Income:1.15

Expenditure: 0.00

Ending balance: 45,969.93

Accounts reported delinquent:

Baker (Cutthroat)	1845.00

Bennett				31.50

Broadhurst				184.50

Brown, D				387.10

Brown, D (new lot)			387.10

Case, Spencer			369.00

Farnsworth, J			184.50

Long					481.38

Markleeville USA 			395.76 APN 002-270-018

MUSA 	         			395.76	APN 002-270-016

Matlock, S				799.50

McLaughlin				123.00

Pitts & Peregrin			184.50

- Public Comment on topics not on this Agenda (No Action can be taken).

Dane Wadle introduced himself as CSDA representative and discussed the purpose of  Special District Representation on the Alpine County Local Agency Formation Commission (LAFCO). Alpine district consists of Markleeville PUD, Kirkwood Meadows PUD, and Bear Valley Water District. Each County has a LAFCO, there are 58 LAFCO's in California. It was encouraged that MPUD take a seat on the commission in order to have an influence/ vote.

- Old Business

- Update on Mahalee project status - Representative(s) from MUSA were not present.  Mr. Harden sent a letter to Blaize D'Angelo, Mahalee Project Manager, on November 5th, 2020 regarding the upcoming termination date of the Mainline Extension Agreement (MLEA). In addition, a follow up phone call discussion occurred November 17th, 2020 about the need for a response from MUSA and requested in writing an action plan, due on or before this meeting of December 10th, 2020. There has been no further response from MUSA representatives and an action plan in writing has not been received. The Board will let the MLEA expire and refund the deposit.

Motion to let the Mainline Extension Agreement expire due to lack of response from MUSA representative and to refund the deposit.

Motion: John Super		Second: Wanda Super

All ayes. Motion carried.

Mr. Harden will contact District Attorney to inform them of this decision and request legal counsel.

- Markleeville Creek Restoration Project (MCRP) - Kimra McAfee reported they are awaiting the partnership agreement from the Integrated Regional Management Grant from the County, along with agreements from CalTrans.

It is expected that the Restoration Project will need to be constructed by 2023 in order to coordinate with the AWG grant.

- Rate structure for Vacation Rentals -

Motion to adopt the language in draft Resolution 2020-XX. Resolution to adjust the billing classification for short-term rentals rates.

Motion: John Super		Second: Robert Twiss

All ayes. Motion carried

Rate Structure determination for short-term rentals will be discussed at the next MPUD meeting.

- New Business

- Activity reports from Directors

- Activity reports from staff

- Engineer Dave Harden –  Sampling reports were submitted for 4th quarter 2020.

Awaiting the previous sewer inspection CD from Operator.

Inspections need to be schedule on Montgomery street and under the creek.

Work completed on the Pump Station Relocation Project; Topographic Survey, Geotechnical Field Investigation, Existing Geotechnical Document Review, draft Geotechnical Report, Environmental consultation with Waterboard environmental department and Disbursements #1 and #2 have been submitted.

Design plans were discussed. Alternative 6 Exhibit was viewed and deliberated by the Board. It was suggested to add piping for a Public Restroom. Kimra stated the next phase is to complete the Sewer Restoration Project and the Floodplain Restoration Project and public amenities will be added if feasible, due to funding.

Concerns and recommendations regarding the construction design will be sent to Engineer Harden.

The Board discussed Dane Wadle's presentation on LAFCO. LAFCO is an Independent regulatory commission created by the California Legislator made up of County Supervisors, Cities and Special Districts. They perform various studies, boundary changes, and lobby in Sacramento legislation on districts behalf.

Alpine County Clerk is currently the executive officer for Alpine County.

Cost share for joining LAFCO would be a minimal fee, approximately $29 per year.

Motion to adopt Resolution 2020-01. MPUD to join LAFCO.

Motion: John Super		Second: Robert Twiss

All ayes. Motion carried.

- MPUD Operator – Will schedule Summit Plumbing to hydro flush and camera the sewer pipes.

Mr. Williams stated that he will be resigning his position as Operator once a replacement is found.

- Schedule next Board of Directors Meeting – Next Board of Directors Meeting will be set for March 11th, 2020 at 9:00am via teleconference call.

- Adjournment – There being no further business the meeting adjourned at 10:45 am.

Motion to adjourn.

Motion: John Super		Second: Nick Hartzell

All ayes. Motion carried.