Minutes

MARKLEEVILLE PUBLIC UTILITY DISTRICT

P.O. Box 222

Markleeville, CA. 96120

9:00am March 11th, 2020

Markleeville, CA. 96120

This meeting is being conducted utilizing teleconferencing and electronic means consistent with State of California Executive Order N-29-20.

- Call to Order – The meeting of the Markleeville Public Utility District was called to order at 9:00 am.

Present

Nick Hartzell		MPUD Chairman

Robert Twiss		MPUD Director

John Super			MPUD Director

Wanda Super		MPUD Director

Dave Harden		MPUD Engineer

Kimra McAfee		Alpine Watershed Group (AWG) Executive Director

Absent

Marsha Bennett		MPUD Director

Lloyd Van Doren		MPUD General Manager

- Approval of Minutes from December 10th, 2020

Motion to approve the minutes as presented.

Motion: Robert Twiss		Second: John Super

All ayes. Motion carried.

- Approval of Financial Report from December 1st, 2020 - February 29th, 2021

Motion to approved the financial report as presented.

Motion: Wanda Super  		Second: Robert Twiss

All ayes. Motion carried

MPUD Account

Income: 43,974.81

Expenditure: 103,887.48

Ending balance: 79,559.39

Developer Funded Account

Income:1.13

Expenditure: 0.00

Ending balance: 45,971.06

Accounts reported delinquent:

Baker (Gas station)	184.50

Baker (Out West)	369.00

Baker (Cutthroat)	922.50

Broadhurst	184.50

Brown, D				202.18

Brown, D (new lot)			202.18

Case, Spencer			754.89

Farnsworth				184.50

Howard				184.50

Jang					184.50

Norman & Snow			184.50

Markleeville USA 			503.85 APN 002-270-018

MUSA 	         			503.85	APN 002-270-016

Matlock, S				1,635.52

Pitts & Peregrin			184.50

Slavik (lot)				90.00

Slavik				184.50

Turnbeaugh				184.50

- Public Comment on topics not on this Agenda (No Action can be taken).

- Old Business

- Update on Mahalee project status - Representative(s) from MUSA were not present. The Mainline Extension Agreement (MLEA) has expired and the remaining balance of the developers account will be refunded.

Attorney fees in the amount of $213.75 and Bennett Engineering fees in the amount of $477.50 will be taken out of MUSA account and deposited into MPUD account. These fees were to be billed to the developers account.

Motion to refund Markleeville USA the remaining balance of the developers account and to produce a letter acknowledging the termination of MLEA and the Will Serve Agreement.

Motion: John Super		Second: Wanda Super

All ayes. Motion carried.

Mr. Harden will contact Legal Counsel  to inform them of the expiration of the MLEA and will have Legal Counsel produce a letter acknowledging the expiration. This letter will be included along with the refund check and sent to Markleeville USA Administrator.

- Markleeville Creek Restoration Project (MCRP) - Kimra McAfee reported that they are waiting for their funding sources to progress. Would like to be updated on timelines for the construction phase of MPUD's grant and other applicable target dates.

- Rate structure for Vacation Rentals - Tabled to next Board of Directors Meeting.

- New Business

- Activity reports from Directors

- Activity reports from staff

- Engineer Dave Harden –  Monitoring reports for the 4th quarter 2020 were submitted on January 15, 2021 and annual volumetric reporting was completed on February 18, 2021.

Summit Plumbing canceled inspections due to weather and will need to reschedule.

A letter has been sent to LAFCO and awaiting the next steps.

Work that has been completed on the planning phase of the grant is the Topographic survey, Geotechnical field investigation, geotechnical documents, environmental consultation , disbursements 1-4 have been submitted and CEQA documents are complete.

Work in progress is reimbursement request #5, draft alternatives analysis and feasibility study report, environmental documentation posting and CCTV of pipe under the creek.

Resolution 2021-01 was presented to the Board.

Motion to adopt Resolution 2021-01. Resolution to approve the Markleeville Sewer Pump Station Relocation and Improvements Project as amended.

Motion: John Super   	Second: Wanda Super

All ayes. Motion carried.

Task order No. 7 Additional District Engineering Service during fiscal year 20/21 was presented to the Board.

Motion to approve Task order No. 7

Motion: John Super		Second: Wanda Super

All ayes. Motion carried.

Discussion arose as to MPUD's audits. The process of grant application(s ) will most likely call for MPUD's audit(s). It was suggested to start the process of auditing so there is not a delay in the grant process

b.   Operator - Robert Williams has resigned his position as Operator and Junie has been checking

the plant.

Hartzell will contact GM Van Doren to see if he can take on some extra duties until a

permanent Operator is found.

Jimmy Anthony will be contacted to see if he would like the position.

- Schedule next Board of Directors Meeting – Next Board of Directors Meeting will be set for June 10th, 2021 at 9:00am via teleconference call.

- Adjournment – There being no further business the meeting adjourned at 10:45 am.

Motion to adjourn.

Motion: John Super		Second: Robert Twiss

All ayes. Motion carried.